## Slide 1: Project Team Building, Conflict, and Negotiation Topic 4
Project Management

## Slide 2: Learning Objectives
After completing this chapter, you should be able to:
Understand the steps involved in project team building.
Know the characteristics of effective project teams and why teams fail.
Know the stages in the development of groups.
Describe how to achieve cross-functional cooperation in teams.

## Slide 3: Learning Objectives
After completing this chapter, you should be able to:
See the advantages and challenges of project teams.
Understand the nature of conflict and evaluate response method.
Understand the importance of negotiation skills in project management.

## Slide 4
OUTLINE
Pengembangan tim proyek
Karakteristik dari tim proyek yang efektif
Mengapa tim proyek gagal
Tahapan dalam pengembangan tim
Mewujudkan kerjasama antar fungsi
Tim proyek virtual
Manajemen konflik
Negosiasi
Copyright ©2019 Pearson Education, Ltd.

## Slide 5
Pengembangan tim proyek

## Slide 6
Basic Steps
in Assembling
a Project Team
FIGURE 4,1.
Copyright ©2019 Pearson Education, Ltd.

## Slide 7
Karakteristik dari tim proyek yang efektif

## Slide 8: Effective Project Teams
Clear Sense of Mission
Productive Interdependency
Cohesiveness
Trust
Enthusiasm
Results Orientation
Copyright ©2019 Pearson Education, Ltd.

## Slide 9
Mengapa tim proyek gagal

## Slide 10: Reasons Why Teams Fail
Poorly developed or unclear goals
Poorly defined project team roles & interdependencies
Lack of project team motivation
Poor communication
Poor leadership
Turnover among project team members
Dysfunctional behavior
Copyright ©2019 Pearson Education, Ltd.

## Slide 11
Tahapan dalam pengembangan tim

## Slide 12: Stages in Group Development
Forming – members become acquainted
Storming – conflict begins
Norming – members reach agreement
Performing – members work together
Adjourning – group disbands
Punctuated Equilibrium is a different model.
Copyright ©2019 Pearson Education, Ltd.

## Slide 13: Team Development Stages (figure 4.2)
Copyright ©2019 Pearson Education, Ltd.

## Slide 14
Mewujudkan kerjasama antar fungsi

## Slide 15: Achieving Cross-Functional Cooperation (figure 4.3)
Copyright ©2019 Pearson Education, Ltd.

## Slide 16: Building High-Performing Teams
Make the project team tangible.
  Publicity
  Terminology & language
Reward good behavior.
  Flexibility
  Creativity
  Pragmatism
Develop a personal touch.
  Lead by example
  Positive feedback for good performance
  Accessibility & consistency
Copyright ©2019 Pearson Education, Ltd.

## Slide 17
Tim proyek virtual

## Slide 18: Virtual Project Teams
Use face-to-face communication when possible.
Don’t let team members disappear.
Establish a code of conduct.
Keep everyone in the communication loop.
Create a process for addressing conflict.
Use electronic media to link members of a geographically dispersed project team.
How Can Virtual Teams Be Improved?
Copyright ©2019 Pearson Education, Ltd.

## Slide 19
Manajemen konflik

## Slide 20: Conflict Management
Conflict is a process that begins when you perceive that someone has frustrated or is about to frustrate a major concern of yours.
Categories
Goal-oriented
Administrative
Interpersonal
Views
Traditional
Behavioral
Interactionist
Copyright ©2019 Pearson Education, Ltd.

## Slide 21: Sources of Conflict
Organizational
Reward systems
Scarce resources
Uncertainty
Differentiation
Interpersonal
Faulty attributions
Faulty communication
Personal grudges & prejudices
Copyright ©2019 Pearson Education, Ltd.

## Slide 22: Conflict Resolution
Mediate – diffusion/confrontation
Arbitrate – judgment
Control – cool down period
Accept – unmanageable
Eliminate – transfer
Conflict is often evidence of progress!
Copyright ©2019 Pearson Education, Ltd.

## Slide 23
Negosiasi

## Slide 24: Negotiation
Negotiation is a process that is predicated on a manager’s ability to use influence productively.
Questions to Ask Prior to Entering a Negotiation
How much power do I have?
What sort of time pressures are there?
Do I trust my opponent?
Copyright ©2019 Pearson Education, Ltd.

## Slide 25: Principled Negotiation
Separate the people from the problem.
Focus on interests, not positions.
Invent options for mutual gain.
Insist on using objective criteria.

## Slide 26
Summary

## Slide 27: Summary
Understand the steps involved in project team building.
Know the characteristics of effective project teams and why teams fail.
Know the stages in the development of groups.
Describe how to achieve cross-functional cooperation in teams.
Understand
Know
Know
Describe
Copyright ©2019 Pearson Education, Ltd.

## Slide 28: Summary
See the advantages and challenges of project teams.
Understand the nature of conflict and evaluate response method.
Understand the importance of negotiation skills in project management.
Copyright ©2019 Pearson Education, Ltd.

## Slide 29: REFERENCES
Pinto. J.K. (2019). Project Management: Achieving Competitive Advantage. Pearson Education Limited. London. ISBN:9781292269146
Copyright ©2019 Pearson Education, Ltd.